February 21 2019

PASS Article 13 Controller Pilot Data Link/ Data Comm Update

The government shutdown and Furlough created Air Traffic Training and currency issues to the program.  This is requiring the Data Comm program waterfall schedule is being rescheduled.  The new schedule has not been fully negotiated but at this time there appears to be roughly a 6 month delay in deployment.  NATCA, PASS and the FAA have been working together to re-plan the individual site schedules working with and around the ERAM Tech refresh program.

The schedule delay is not necessarily bad for the program.  The delay is allowing the program working with our industry partners to correct some avionics issues discovered during initial testing and Data Comm Functional verification at our key sites (ZME, ZKC, ZID).  During the shutdown, the airlines and contract service providers continued to work issues with the avionics and network to continue to improve the service.  There were software issues identified with the avionics installed on Southwest Airlines that caused an increased message failure rate in the En Route environment.  The corrected software package is currently being tested/ certified at the Tech Center and will hopefully be installed by April 2019.

Tech OPS Training for EAE100 is complete.

## En Route CPDLC Management Course (FAA47611002)

  - Not Proctored

  - This training is required for all En Route ATSSs charged with a

Maintenance responsibility for CPDLC service level certification

  - If certified at EAD600, there is no additional OJT/PE required after completing the EAE100 formal training

  - eLMS training course (approximately 5 hours)

## Data Comm Frequency Management Course

–	FAA57155005

  - Recommended for all En Route ATSSs charged with a CPDLC maintenance responsibility. While this course is recommended, SOC drivers are highly encouraged to take this course as it will put them on par with the Air Traffic OM with regard to frequency management within their airspace.

  - eLMS training course (approximately 45 minutes) no prerequisites for SOC drivers

  - Updated as required

## Data Communications Enterprise Briefing

–	FAA45562001

  - Provides Data Communications Enterprise Overview for OCC drivers.

Jeff Snyder CPDLC/ Data Comm Pass Art 13

Jeffery.snyder@passmember.net